Meeting Mins. – 7/7/2019

# Nakul, Abhi

# Discussion

1. Discussed issues that were found in the past such as the problem of too many inputs needed and briefer view of the itinerary object
2. Discussed scope of MVP i.e. v1.0:
   1. Goal is to move people from Excel sheets to a travel centric application
   2. Provide a quick and responsive playground for people to plan and see effect of planning
   3. Reduce the scope to creating blocks, creating options for each block, picking GPS coordinates for each block from the map by selecting a business or an activity location
3. Nakul to write some details of the MVP in a document and submit

# Other details

Created click up – a project management account

Integrated Jurnni github with click up and invited users